DEPI Graduation Project

Automated Testing Framework for a Web Application

Project Objective

The main objective of this project is to design, develop, and implement an automated testing framework that ensures comprehensive end-to-end validation of a web application.

This framework demonstrates:

- Advanced testing methodologies including UI, API, Database, and Performance Testing.

- Agile practices such as Scrum sprints, retrospectives, and daily standups.

- Intelligent defect detection using structured automation.

- Integration with industry-grade tools such as Newman, Postman, Page Object Model (POM), Cucumber (BDD), Jenkins CI/CD, JMeter, Jira, Git/GitHub, and MySQL.

Project Description

The automated testing framework combines manual and automated testing strategies to ensure complete coverage across the user interface, APIs, and databases.

The framework allows students to:

- Conduct exploratory testing.

- Develop scalable automated scripts using Page Object Model (POM).

- Collaborate using Jira for issue tracking and reporting.

- Apply Continuous Integration and Continuous Testing through Jenkins CI/CD pipelines.

Selected Demo Projects

To achieve complete coverage across all testing domains, the following demo projects have been selected:

1. Automation Exercise

Link: https://automationexercise.com/
Testing Types: Manual, Automation, API
Reason for Selection:
A complete e-commerce web application that supports user registration, product browsing, cart management, and checkout. Ideal for practicing Manual, Automation, and API testing due to its rich functionality and stable performance.

2. OpenCart Demo

Link: https://demo.opencart.com/
Testing Type: Database
Reason for Selection:
An e-commerce platform with real-world data entities such as users, products, and orders. It is ideal for validating data accuracy and integrity through SQL-based Database Testing.

Result:
By combining both projects, the team ensures full coverage of:
Manual, Automation, API, and Database Testing.

Sprint Breakdown (Agile Scrum Approach)

Sprint 1 – Planning

Objective: Establish foundation and project scope.
Tasks:

- Select the graduation project.

- Define test schedule and sprint timelines.

- Identify entry and exit criteria for testing.
Deliverables:

- Test Plan Document

- Project Roadmap

Sprint 2 – Analysis & Design

Objective: Identify test scenarios and design the framework structure.
Tasks:

- Conduct exploratory testing sessions.

- Develop UI test cases (navigation, forms, workflows).

- Design API test cases using Postman (status codes, payload validation).

- Create Database test cases using MySQL queries.

- Develop automation test cases using POM structure.

- Write BDD feature files using Cucumber.

- Integrate Jira for test and defect management.
Deliverables:

- Manual and Automated Test Cases

- Jira Integration Report

- First BDD Feature File

Sprint 3 – Implementation

Objective: Set up the working framework and testing tools.
Tasks:

- Initialize Git/GitHub repository (commits, pull requests, branches).

- Create and execute Postman API test collections.

- Conduct performance tests using JMeter.

- Configure MySQL database and execute SQL queries for validation.
Deliverables:

- GitHub Repository with Documentation

- Postman Collections and Reports

- JMeter Performance Scripts

- SQL Queries for Database Testing

Sprint 4 – Test Completion & Execution

Objective: Finalize and execute the full testing framework.
Tasks:

- Optimize framework with POM and utility functions.

- Execute full test suite (UI, API, DB, and Performance).

- Generate and analyze consolidated reports.

- Document complete framework with usage guide.

- Deploy CI/CD using Jenkins for continuous testing.
Deliverables:

- Optimized Framework

- Full Execution Report

- Final Documentation

- CI/CD Pipeline

- Test Completion Report

Agile Practices (Applied Across All Sprints)

- Daily Standups (15 minutes):

  - Work done yesterday

  - Work planned for today

  - Issues or blockers

- Sprint Retrospectives (After Each Sprint):

  - What went well

  - What didn’t go well

  - How to improve in the next sprint

Benefits: Transparency, collaboration, and continuous improvement.

Tools Used Summary

- Manual Testing: Test Design, Bug Reporting (Excel / TestLink)

- Automation Testing: Selenium WebDriver, TestNG, Allure Reports

- API Testing: Postman, Newman

- Database Testing: MySQL

- Performance Testing: JMeter

- Defect Management: Jira

- Version Control: Git, GitHub

- CI/CD: Jenkins

Team Members

- Mohamed Gamal Mohamed Hassan (Team Leader)

- Islam Thabet Khalaf Zaki

- Antonious Boulos Elia Boulos

- Karim Mohamed El-Abasiry

- Magdy Ahmed Abady

- Ahmed Hossam Hassan

Conclusion

This project aims to implement a robust and scalable automated testing framework capable of handling end-to-end testing scenarios across multiple layers of a web application.
By integrating manual, automation, API, and database testing within an Agile framework, the project ensures practical exposure to real-world QA methodologies using industry-standard tools.