DOCUMENT INFORMATION

| Item | Details |
| --- | --- |
| Project Name | OpenCart & Automation Express Project |
| Project Number | 001 |
| Project Account Code | OC-AE-2025 |
| Author | Mohamed Gamal |
| Issue Date | 22/10/2025 |

DOCUMENT HISTORY

| Version | Date | Summary of Change | Author |
| --- | --- | --- | --- |
| 1.0 | 22/10/2025 | Initial Release | Mohamed Gamal |

APPROVALS

| Name | Title | Signature | Escalation |
| --- | --- | --- | --- |
| Mohamed Gamal | QA Lead |  |  |

DOCUMENT CIRCULATION

| Version | Date | Person/Group | Author |
| --- | --- | --- | --- |
| 1.0 | 22/10/2025 | QA Team | Mohamed Gamal |

1. HOW TO USE THIS DOCUMENT

This document provides a structured Test Plan for the project, including testing types, tasks, responsibilities, and timeline to cover Database, Manual, Automation, and API Testing.

It ensures that all components of OpenCart & Automation Express are tested systematically and efficiently.

2. INTRODUCTION

This project combines OpenCart Demo and Automation Express to cover all four testing areas:

- Database Testing

- Manual Testing

- Automation Testing

- API Testing

The team will start with Database Testing on OpenCart to complete it first, then move to Automation Express tests.

3. OBJECTIVES

- Ensure the integrity and correctness of the OpenCart database.

- Validate the functionality of Automation Express via Manual and Automation Testing.

- Ensure stable and correct API responses.

- Generate accurate reports to assess product quality before release.

4. SCOPE

4.1 Test Items

- OpenCart Database

- Automation Express: Manual, Automation, API

4.2 Features to be Tested

- Database: data accuracy, integrity, relationships

- Automation Express: system functionality, manual scenarios, automation scripts

- API: response correctness, performance, error handling

4.3 Features Not to be Tested

- OpenCart web version

- Legacy OS not supported

5. APPROACH

- OpenCart: Database Testing manually using SQL queries and DB management tools.

- Automation Express:

  - Manual Testing: Execute test cases manually.

  - Automation Testing: Write and run scripts using Selenium + TestNG + Cucumber.

  - API Testing: Test REST APIs using Postman.

5.1 Test Scripts / Documentation

- Test Cases (for each system feature)

- Test Scripts (for automation)

- Test Data (for database and API)

- Defect Reports (for each identified issue)

5.2 Schedule

| Day | Task | Project | Type of Testing | Responsibility |
| --- | --- | --- | --- | --- |
| 1–3 | Prepare Database | OpenCart | Database Testing | Team |
| 4–6 | Execute Database Tests | OpenCart | Database Testing | Team |
| 7–9 | Design Test Cases | Automation Express | Manual Testing | Team |
| 10–12 | Execute Manual Testing | Automation Express | Manual Testing | Team |
| 13–15 | Design Automation Scenarios | Automation Express | Automation Testing | Team |
| 16–18 | Execute Automation Scripts | Automation Express | Automation Testing | Team |
| 19–20 | Execute API Testing | Automation Express | API Testing | Team |
| 20 | Final Review & Reports | OpenCart & Automation Express | Database + Manual + Automation + API | Team |

5.3 Deliverables

- This Test Plan document

- Test Cases (Manual + Automation)

- Test Scripts (Selenium + TestNG + Cucumber)

- Test Results & Defect Reports

- API Test Results

- Test Summary Report

5.4 Defects & Metrics

5.4.1 Defects

| Priority | Description |
| --- | --- |
| 0 – Showstopper | Halt testing immediately |
| 1 – Urgent | Fatal error / crash / data corruption |
| 2 – High | Major functional issue, wrong calculations |
| 3 – Medium | Non-critical errors, minor UI issues |
| 4 – Low | Suggestions for improvement |

5.4.2 Test Metrics

- Total Defects

- Outstanding Defects

- Defect Severity Analysis

- Defect Discovery Rate

5.5 Entry / Exit Criteria

Entry Criteria:

- Test Data prepared

- Test Cases reviewed

- Test environment ready

Exit Criteria:

- All tests completed

- All defects recorded

- Final test report reviewed and signed

5.6 Resources & Responsibilities

| Staff Name | Role | Responsibility |
| --- | --- | --- |
| Mohamed Gamal Mohamed Hassan | QA Lead | Manage project, review plans and reports |
| Islam Thabet Khalaf Zaki | Tester | Execute Database and Manual Testing |
| Antonious Boulos Elia Boulos | Tester | Execute Automation Scripts & API Testing |
| Kareem Mohamed El-Abasiry | Tester | Support Manual & Automation Testing |
| Maged Ahmed Abady | Tester | Assist in API and Database Testing |
| Ahmed Hesham Hassan | Tester | Participate in Automation and Manual Testing |

Resources & Environment:

- OpenCart Database server

- Automation Express application

- Postman for API Testing

- Selenium + TestNG + Cucumber environment

- Test data for Database & API

6. RISKS & CONTINGENCIES

| Risk | Level | Mitigation |
| --- | --- | --- |
| Delay in database setup | High | Focus on critical data first |
| Errors in automation scripts | Medium | Review scenarios before execution |
| API issues | Medium | Use mock services to ensure continuity |

7. APPENDIX

- List of test data

- Links to tools (Selenium, TestNG, Cucumber, Postman)

- Additional notes for the team regarding report formats